Acme Intelligent Document Platform

Proposal for Globex Corporation — Document Automation Program

Prepared by: Acme Solutions | Date: September 2025

# Executive Summary

Acme proposes a secure, AI-assisted document platform that helps Globex create, review and approve proposals and presentations up to 60% faster, while keeping every change traceable.

# Solution Overview

The platform combines a conversational editor, retrieval-augmented generation over approved company knowledge, and deterministic OpenXML editing, so every change lands in real Word and PowerPoint files.

Our enterprise architecture follows a zero-trust model: every service authenticates with short-lived tokens, all documents are encrypted at rest, and audit logs are kept for seven years.

Teams keep working in the tools they already know. Files open natively in Microsoft Word and PowerPoint, with the corporate template applied automatically.

# Implementation Plan

• Weeks 1-4: connect the knowledge base and import the corporate templates.

• Weeks 5-8: pilot the editor with the proposals team.

• Weeks 9-12: roll out to sales and marketing with governance controls.

| Phase | Scope | Duration |
| --- | --- | --- |
| Discovery | Templates, knowledge sources, security review | 4 weeks |
| Pilot | Proposals team, 25 users | 4 weeks |
| Rollout | Sales and marketing, 400 users | 4 weeks |

# Investment and ROI

The first-year investment is USD 240,000, with an expected payback period of under nine months based on reduced drafting and review effort.

# Next Steps

We recommend a two-week discovery workshop to confirm scope, success metrics and the pilot team.